REVISED PROJECT PROPOSAL — PROTOTYPE PHASE

Label Reader

Offline-first label scanning app + analytical dashboard

Exclusively Prepared for: Ms. Khodanian

Prepared by: Ali Vakilzadeh

(ali.vakilzadeh@gmail.com - +989121932648)

Date: August 2026  ·  Version 2.0

Confidential

# 1. Purpose of This Revision

Following our discussion, this proposal replaces the earlier three-option document with a single, focused prototype configuration. It is designed around three realities:

- Minimal first investment — prove the concept before committing further.

- Unreliable warehouse internet — the app must work fully offline and use the internet only when it is available.

- Fast delivery — the scanner app is handed over for unsupervised user testing as fast as possible; the dashboard follows one week later.

No server is required in this phase. Scanned data lives on the operators' phones and is shared as daily files; the analytical dashboard collects those files on one office computer (or, if preferred, a small online server).

# 2. Part One — The Scanner App (Android)

A lightweight Android app, installed directly on operator phones (no app store required).

## How a working day looks

- Scan: the operator photographs each apparel — 1 to 6 photos (labels, care tags, overall shape). Photos are grouped per apparel and stored safely on the phone. Scanning never waits for the internet.

- AI reading: depending on a setting chosen by you, the app either sends queued scans to the AI automatically as soon as any internet connection appears, or waits until the operator taps a “Start AI reading” button (for example, when reaching good Wi-Fi at the end of the shift).

- Review: the operator opens the day’s results, checks the extracted details (type, brand, origin, material, color, size…), corrects anything unclear — uncertain fields are highlighted — and confirms each apparel.

- Share: one tap on “Share today’s data” packages all confirmed records into a file and sends it through any app on the phone — WhatsApp, email, or similar — to the person running the dashboard. (When sent, items will be removed from the device)

## Feature list

- Grouped photo capture — 1 to 6 photos per apparel, kept together as one item; retake or remove individual photos before processing.

- Offline-first storage — every scan is saved on the phone immediately; nothing is lost if the phone restarts or the network fails.

- Send-to-AI control — a settings switch: Automatic (send whenever internet is available) or Manual (send only when the operator taps the button). Progress and remaining-queue counters are always visible.

- AI extraction — garment type, brand, country of origin, material, color, size, gender, season and care notes, each with a confidence level; low-confidence fields are highlighted for human attention.

- Batch review screen — step through the day’s items quickly; edit any field; confirm one by one or all at once.

- Daily share/export — confirmed records exported as a single file (with photos included or excluded — selectable) and shared via the standard Android share menu.

- Simple settings — operator/device name (stamped on every record), auto/manual AI switch, include-photos switch.

## Honest limitations of this prototype (accepted trade-offs)

- Results are not instant: because the warehouse has no reliable internet, AI reading happens later — scanning and reviewing are two separate moments in the day.

- Each apparel is assumed to be scanned once; the system does not detect duplicates across operators (the dashboard does prevent importing the same shared file twice).

- The AI service key is stored inside the app on each phone. It is protected with a monthly spending cap, so a lost phone cannot create unlimited cost; the key can be replaced remotely at any time.

- No central server: if a phone is destroyed before the daily share, that day’s unshared scans on that phone are lost. Sharing at least once per day is the recommended routine.

# 3. Part Two — The Analytical Dashboard

A compact application running on one office computer or a small online server (your choice — the online option allows us to maintain it remotely and lets several people open it in a browser). It has no connection to the phones; it simply receives the daily shared files.

## A — Integrated apparel table

- Import the daily files from all devices (drag-and-drop or watched folder); the same file is never counted twice.

- One combined, searchable, filterable table of every scanned apparel: all extracted fields, operator/device, date, and the original photos viewable per row.

- Export of any filtered view to Excel or CSV for downstream use.

## B — Catalog-quality picture per apparel

- Each row has a “Render catalog picture” button: the AI takes the warehouse photo — often dark, wrinkled, and cluttered — and generates a clean, studio-style product image of the same garment.

- Pictures are generated on demand (a few cents each) and saved next to the record; the original photo always remains visible beside the generated one.

- Note: the generated image is an AI depiction for catalog use — fine details such as prints or stitching should be verified against the original photo before publication.

## C — Price suggestion for new items

- For every new apparel, the dashboard finds similar historical items — matching brand, garment type, gender, season and material — and combines their price history into a suggested price.

- Where attribute matching finds too few comparable items, visual similarity between photos is used to widen the search.

- The suggestion is always shown together with the comparable items it was based on, so your team sees the reasoning and keeps the final decision.

Requirement from your side: price suggestions learn from your history. We will need your existing records (Excel of past items with prices, and attributes where available) imported at setup — the richer this history, the better the first suggestions.

# 4. Timeline

| Week | Deliverable | Milestone |
| --- | --- | --- |
| Week 1 | Scanner app core: camera capture (1–6 photos per apparel), local saving of scans, queue screen | Installable test version on a real phone by end of week |
| Week 2 | AI reading (automatic or on-demand), review & correction screen, daily share/export, settings | App handed over for unsupervised user testing in the warehouse |
| Week 3 | Analytical dashboard: file import & integrated table, catalog picture rendering, price suggestion | Dashboard delivered on office PC or online server |

After week 2, the app is in your operators’ hands for unsupervised testing on real shipments while the dashboard is completed. Feedback from that testing is incorporated at no extra cost during week 3.

# 5. Costs

| Item | One-time | Monthly |
| --- | --- | --- |
| One-time costs (paid to the developer) |  |  |
| Scanner app development (2 weeks, two developers) | USD 2500 | — |
| Analytical dashboard development (1 week) | USD 1500 | — |
| Recurring costs (account costs) can be managed directly by Customer |  |  |
| AI usage — label reading (at 200–400 garments/day) | — | approx. USD 10–50 |
| AI usage — catalog picture rendering (per generated picture, on demand) | — | a few cents per picture |
| Hosting (only if dashboard is placed online instead of office PC) | — | approx. USD 5–10 |

Development amounts to a fixed one-time cost for three calendar weeks of work by a two-person team. The dashboard includes a 1-year subscription (proper basic web hosting - free of charge – paid by the developer).

There are no license fees and no per-user charges; monthly costs are limited to actual AI usage (capped) and extended hosting (for the analytical dashboard).

Client is entitled to choose the theme (set of fonts, color schema, and additional logo/brand on app/dashboard screens) only before final deployment (see the timeline in section 7 item 4: timeline). Further customizations may be subject to additional charges depending on complexity and programming burden.

Software License & Ownership Terms

- Ownership. The software, its source code, internal architecture, and all related technology remain the intellectual property of the Developer. This proposal grants a license to use, not a transfer of ownership.

- License grant. The Customer receives a perpetual, non-exclusive, non-transferable license to install and use the software for their internal business operations, on as many devices and copies as needed.

- Affiliates. This license extends to the Customer's branches, subsidiaries, and affiliated companies under the same ownership, for their internal use only.

- Restrictions. The Customer may not sell, rent, sublicense, distribute, or transfer the software (in whole or in part) to any third party, nor reverse-engineer or modify it, without the Developer's prior written consent.

- Third-party services. AI processing is provided by third-party services (e.g., Google Gemini) under their own terms; associated usage costs are borne by the Customer as described in the Costs section.

- Extended rights. Ownership transfer, source code access, or rights to modify and upgrade the solution independently are available and open to negotiation under a separate agreement.

# 6. Where This Can Grow

This prototype is deliberately self-contained, but nothing in it is throwaway. If the trial convinces your team, the natural next steps — a central server that collects records automatically (no more file sharing), live progress dashboards, multi-warehouse support, and an AI model custom-trained on your own labels — all build directly on what is delivered here. The daily-share workflow is simply replaced by automatic sync; everything your operators learned stays the same.

# 7. Next Steps

- Review & confirm this scope and the field list (including gender and season). We are still open to discuss/negotiate every detail in the project with a positive attitude.

- Originally, we tested the concept with 5- 6 samples with promising confidence. To gain better confidence levels, please provide 20–30 sample label photos from real bundles — we tune the AI reading on your actual labels before the operators ever see the app.

- Historical price data for the dashboard’s price-suggestion feature I needed. We are open to signing an NDA to protect client privacy and trade secrets.

- Project timeline:

  - Day 0: Approval of proposal

  - Day 2-3: Client submits 20-30 sets of samples (each set contains 2-6 pictures)

  - Up to day 5: Client delivers a list of analyses or reports they require on the analytical dashboard.

  - Day 7: Preview version (Screen design + Basic functionality) submitted to client.

  - Day 14: Fully debugged version submitted to client.

  - Day 17: Preview of dashboard design is delivered (mock functionality – not connected to real data).

  - Day 21: Analytical dashboard (deployed on web, can be tested on user PC) is delivered.